Patch Management Activity

VAF — March 2026

Generated 2026-05-02

CONFIDENTIAL — for internal Technijian and client use only.

|  | Executive Summary |
| --- | --- |

| 443 Patches deployed | 49 Machines patched | 2 Critical patches deployed | 0 Hands-on remediations |
| --- | --- | --- | --- |

During March 2026, Technijian deployed 443 patches across 49 VAF endpoints — 443 via the automated patch pipeline and 0 delivered hands-on by Technijian's tech team. 2 of those addressed Critical-severity vulnerabilities. The automated patch infrastructure ran on schedule, and any endpoints that needed extra attention were picked up by our techs and installed manually within the same window.

|  | Patch Window |
| --- | --- |

VAF's Automated Patch Deployment (APD) tasks in Endpoint Central are configured as follows. Times are in the deployment template's configured timezone.

| Task | Status | Template | Window | Days | Weeks |
| --- | --- | --- | --- | --- | --- |
| VAF patch managment | RUNNING | VAF Deployment Policy | 20:59 – 02:00 | Tue, Wed | every week |
| VAF patch management(CST-Time Zone) | RUNNING | VAF-HQ-LT-24 | 22:59 – 02:00 | Tue, Wed | every week |

|  | Per-Machine Summary |
| --- | --- |

| Machine | Total Installed | Succeeded | Errored | Status |
| --- | --- | --- | --- | --- |
| VAF-HQ-LT-11 | 22 | 20 | 2 | Errored (2) |
| VAF-HQ-LT-30 | 18 | 17 | 0 | Pass |
| VAF-HQ-MCX-01 | 17 | 17 | 0 | Pass |
| VAF-HQ-LT-05 | 14 | 14 | 0 | Pass |
| VAF-HQ-LT-21 | 14 | 14 | 0 | Pass |
| VAF-HQ-LT-29 | 13 | 13 | 0 | Pass |
| VAF-HQ-LT-31 | 13 | 13 | 0 | Pass |
| VAF-HQ-LT-26 | 13 | 12 | 0 | Pass |
| VAF-DC-TS-01 | 13 | 13 | 0 | Pass |
| VAF-HQ-SUR-05 | 13 | 13 | 0 | Pass |
| VAF-HQ-LT-07 | 12 | 12 | 0 | Pass |
| VAF-HQ-LT-04 | 12 | 12 | 0 | Pass |
| VAF-HQ-LT-14 | 12 | 12 | 0 | Pass |
| VAF-HQ-LT-12 | 12 | 11 | 0 | Pass |
| VAF-HQ-LT-09 | 12 | 10 | 0 | Pass |
| VAF-HQ-LT-24 | 12 | 10 | 0 | Pass |
| VAF-HQ-LT-16 | 12 | 12 | 0 | Pass |
| VAF-HQ-LT-08 | 12 | 12 | 0 | Pass |
| VAF-DC-TSVDI-GI | 12 | 8 | 0 | Pass |
| VAF-HQ-LT-32 | 11 | 10 | 0 | Pass |
| VAF-HQ-SUR-14 | 11 | 11 | 0 | Pass |
| VAF-HQ-LT-18 | 11 | 11 | 0 | Pass |
| VAF-HQ-LT-10 | 10 | 10 | 0 | Pass |
| VAF-HQ-LT-22 | 10 | 10 | 0 | Pass |
| VAF-HQ-LT-06 | 10 | 10 | 0 | Pass |
| VAF-HQ-LT-17 | 10 | 8 | 0 | Pass |
| VAF-HQ-SUR-18 | 9 | 9 | 0 | Pass |
| VAF-HQ-SUR-09 | 9 | 9 | 0 | Pass |
| VAF-HQ-SUR-13 | 9 | 8 | 0 | Pass |
| VAF-HQ-LT-25 | 9 | 9 | 0 | Pass |
| VAF-HQ-LT-15 | 8 | 8 | 0 | Pass |
| VAF-HQ-SUR-04 | 8 | 7 | 0 | Pass |
| VAF-HQ-SUR-08 | 8 | 8 | 0 | Pass |
| VAF-HQ-LT-23 | 7 | 7 | 0 | Pass |
| VAF-DC-SFTP-02 | 6 | 6 | 0 | Pass |
| DESKTOP-I7CGJRV | 6 | 6 | 0 | Pass |
| VAF-DC-OPSPRB | 5 | 4 | 0 | Pass |
| VAF-DC-SQL-01 | 5 | 5 | 0 | Pass |
| VAF-DC-FS-02 | 5 | 5 | 0 | Pass |
| VAF-DC-FS-01 | 5 | 5 | 0 | Pass |
| VAF-HQ-SUR-17 | 5 | 5 | 0 | Pass |
| VAF-HQ-LT-33 | 5 | 5 | 0 | Pass |
| VAF-HQ-LT-35 | 5 | 4 | 0 | Pass |
| VAF-HQ-LT-13 | 5 | 5 | 0 | Pass |
| VAF-HQ-LT-03 | 4 | 2 | 0 | Pass |
| VAF-DC-AD-01 | 4 | 4 | 0 | Pass |
| VAF-DC-3CX-01 | 4 | 4 | 0 | Pass |
| VAF-HQ-LT-20 | 4 | 2 | 0 | Pass |
| VAF-HQ-WINEDGE | 1 | 1 | 0 | Pass |

|  | Severity Breakdown |
| --- | --- |

| Severity | Patches Installed | % of total |
| --- | --- | --- |
| Critical | 2 | 0.4% |
| Important | 113 | 24.2% |
| Moderate | 99 | 21.2% |
| Low | 51 | 10.9% |
| Unspecified | 202 | 43.3% |

|  | Vendor Breakdown |
| --- | --- |

| Vendor | Patches Installed | % of total |
| --- | --- | --- |
| Microsoft | 274 | 58.7% |
| Cisco Systems, Inc. | 66 | 14.1% |
| Google | 66 | 14.1% |
| Nitro | 16 | 3.4% |
| Realtek | 14 | 3.0% |
| Microsoft Corporation | 9 | 1.9% |
| Adobe | 6 | 1.3% |
| Zoom | 4 | 0.9% |
| VMware, Inc. | 3 | 0.6% |
| Antibody Software | 2 | 0.4% |
| Intel | 2 | 0.4% |
| Igor Pavlov | 2 | 0.4% |
| VS Revo Group, Ltd. | 1 | 0.2% |
| Poly, Inc. | 1 | 0.2% |
| DisplayLink Corp. | 1 | 0.2% |

|  | Automated Patch Deployments |
| --- | --- |

Showing the top 25 of 53 unique patches deployed this month by the automated patch pipeline, ranked by number of endpoints that received each patch.

| Patch | Endpoints |
| --- | --- |
| googlechromestandaloneenterprise64_146.0.7680.72.msi | 36 |
| windows11.0-kb5085516-x64-25H2_win11.msu | 27 |
| googlechromestandaloneenterprise64_146.0.7680.165.msi | 26 |
| cisco-secure-client-win-5.1.15.287-core-vpn-predeploy-k9.msi | 25 |
| microsoftedgeenterprise_146.0.3856.78_x64.msi | 24 |
| cisco-secure-client-win-5.1.16.194-core-vpn-predeploy-k9.msi | 20 |
| Office365_installer_19725.20172_currentx64.exe | 20 |
| windowsdesktop-runtime-8.0.25-win-x64.exe | 19 |
| Office365_installer_19725.20172B_currentx64.exe | 19 |
| Office365_installer_19725.20152_currentx64.exe | 18 |
| Office365_installer_19725.20152B_currentx64.exe | 18 |
| Office365_installer_19725.20190B_currentx64.exe | 17 |
| MicrosoftEdgeWebView2RuntimeInstallerX64_146.0.3856.78.exe | 15 |
| Office365_installer_19725.20126_currentx64.exe | 15 |
| Office365_installer_19725.20190_currentx64.exe | 14 |
| Office365_installer_19725.20126B_currentx64.exe | 13 |
| Office365_installer_19822.20114_currentx64.exe | 12 |
| Office365_installer_19822.20114B_currentx64.exe | 12 |
| a9b7a6e9-7638-40a6-8c79-c764ff606757_b5e2e080dfca4bce72169b9ca8f9bcf8a40fca8f.cab | 11 |
| cisco-secure-client-win-5.1.15.287-dart-predeploy-k9.msi | 11 |
| cisco-secure-client-win-5.1.16.194-dart-predeploy-k9.msi | 10 |
| nitro_pro14_x64_pro_14.43.5.0.msi | 9 |
| windows10.0-kb5078766-x64-2022.msu | 8 |
| nitro_pro14_x64_pro_14.43.6.0.msi | 7 |
| windows10.0-kb5082314-x64-2022.msu | 6 |

|  | Manual Installations by Technijian |
| --- | --- |

All scheduled patches were deployed cleanly by the automated pipeline — no hands-on installation by Technijian's tech team was required this month.

|  | Year-to-Date Patch Coverage |
| --- | --- |

Cumulative 2026 patch deployment totals through March 2026, month by month. The running totals show Technijian's protection compounding across the calendar year.

| Month | Patches Deployed | Critical Patches | Endpoints Patched | YTD Total |
| --- | --- | --- | --- | --- |
| January | 372 | 0 | 46 | 372 |
| February | 423 | 4 | 49 | 795 |
| March | 472 | 2 | 50 | 1,267 |

Through March 2026, Technijian has deployed 1,267 patches year-to-date — including 6 Critical-severity vulnerabilities closed.

|  | What Technijian Did For You |
| --- | --- |

Deployed 443 security and feature patches across 49 of your endpoints during March 2026, keeping your fleet aligned with vendor security baselines.

Closed 2 Critical-severity vulnerabilities by deploying the corresponding vendor patches before they could be exploited in the wild.

Closed 113 Important-severity vulnerabilities as part of the same deployment cycle.

Coordinated patches across 15 different software vendors (Microsoft, Adobe, browser makers, and others) so your team doesn't have to track each vendor's release calendar.

Maintained the scheduled patch window: 20:59-02:00 on Tue,Wed (every week), 22:59-02:00 on Tue,Wed (every week). Endpoints powered on during the window received their patches with no user interaction required.

Monitored the patch infrastructure 24×7: patch scan health, deployment status, distribution server connectivity, and endpoint check-in were all under continuous monitoring throughout the month.

Specific work delivered this month

These items are pulled directly from the time entries and tickets logged by Technijian's team during the period — actual work, not estimates.

Device Non-Compliant Due to Missing Patches-  VAF-DC-FS-02, VAF-DC-OPSPRB, VAF-DC-SFTP-02, VAF-DC-TS-01, VAF-DC-TSVDI-GI (handled by A. Saraf) — 1.5h of tech effort

Restart the computers after APD VAF-HQ-LT-08,VAF-HQ-LT-22,VAF-HQ-SUR-08 (handled by R. Kumar) — 0.7h of tech effort

Email to mike about offline PC details during APD (handled by S. Kumar Sharma) — 0.3h of tech effort

Device Non-Compliant Due to Missing Patches-  VAF-DC-3CX-01, VAF-DC-AD-01, VAF-DC-SQL-01, VAF-DC-FS-01 (handled by A. Saraf) — 1.3h of tech effort

Restart the computers after APD VAF-HQ-LT-12,VAF-HQ-LT-16,VAF-HQ-LT-11,VAF-HQ-LT-30,VAF-HQ-LT-05,VAF-HQ-LT-21,VAF-HQ-LT-26 (handled by R. Kumar) — 0.8h of tech effort

Device Non-Compliant Due to Missing Patches-  VAF-DC-3CX-01, VAF-DC-FS-01, VAF-DC-SQL-01 (handled by A. Bhardwaj) — 1.5h of tech effort

|  | Industry News & Vendor Innovations |
| --- | --- |

ManageEngine announced no major platform changes this month. Routine detection-content updates and sensor improvements continued to roll out automatically. Technijian tracks ManageEngine's release notes monthly so future updates land in this section as they're published.

|  | Compliance Alignment |
| --- | --- |

This client's industry classification is Automotive Finance. Based on that classification, the data Technijian's stack is helping protect is most likely characterized as: Borrower NPI / Credit data.

Auto-finance lenders are non-bank financial institutions under GLBA — full Safeguards Rule applies (16 CFR §314, including the 2023 enhanced security-program requirements). FTC Safeguards Rule layered on the same controls. PCI for any card processing on origination; CCPA for California-resident borrowers.

How Technijian's monitoring stack supports each framework:

California CCPA: breach-detection and incident-response capabilities support CCPA §1798.150 reasonable-security obligations and the 72-hour notification window for incidents involving California-resident PII.

FTC Safeguards Rule (if dealer): the same security-program controls that cover GLBA also satisfy the FTC Safeguards Rule for non-bank financial institutions (including auto dealers).

GLBA: endpoint protection plus role-based access enforcement help satisfy the GLBA Safeguards Rule's information-security program requirements (16 CFR §314).

This classification was generated automatically from the client's name and contact-domain signals. If the industry or compliance scope shown here doesn't match your operations, please reply to this report and we'll update the classification — Technijian's team can also produce a deeper compliance-posture report on request.

|  | Recommendations |
| --- | --- |

Reboot at next convenience if prompted: 2 Critical-severity patches were deployed this month. Some Microsoft and driver patches only finalize on the next reboot — letting users reboot at their convenience within 5 business days completes the security closure.

|  | About This Report |
| --- | --- |

This report is generated automatically from Technijian's ManageEngine Endpoint Central MSP server (myrmm.technijian.com) by the annual-client-review pipeline. Every figure is sourced live from the EC SQL backend at report-generation time; no manual data entry is involved.

Report generated 2026-05-02 20:00 for client 'VAF' covering March 2026 (installations between the 1st and last day of the month, UTC).

For questions about any item in this report, or to request a different reporting cadence, email support@technijian.com.