BWH Hours Analysis

& Savings Review

Life-of-Contract Review (May 2023 – April 2026)

Prepared for: Dave — Brandywine Homes

Prepared by: Technijian  |  April 24, 2026

CONFIDENTIAL — FOR CLIENT REVIEW

|  | Executive Summary |
| --- | --- |

Over the 36-month life of Brandywine Homes' IT Services contract (May 2, 2023 → present), Technijian delivered 4,050.10 billable hours of support, pulled directly from the client portal. This review explains what those hours were spent on, and — most importantly — identifies 588 hours of project-style work (ERP upgrades, VM/server rebuilds, OneDrive migration, Windows 11 refresh, firewall install, and more) that were absorbed into your monthly support contract rather than quoted as separate proposals.

Because that project work was delivered under your monthly support model, it was never billed at the contract's over-contract / project-proposal rate of $150 per hour. If those same deliverables had been quoted as separate Statements of Work — as is standard practice for server/VM upgrades, ERP migrations, and network buildouts — you would have received project invoices totaling $88,251.

In short: keeping this work inside your monthly support model saved BWH approximately $88,251 in project-proposal billing over the life of the contract.

| 4,050 Total Hours Delivered | 588 Project-Type Hours | $88,251 Proposal Billing Avoided |
| --- | --- | --- |

|  | The Savings Mechanism |
| --- | --- |

Your active contract (Contract ID 4924, signed 2023-05-02) specifies two billing modes:

Monthly Service: A monthly managed-services allocation covering routine IT support (patching, AV, monitoring, user help-desk, agent management, etc.)

Over-Contract / Proposal Rate: $150.00 per hour — the rate that applies to any work delivered outside the monthly allocation, and the rate that would have applied to any separately-scoped project SOW.

In a traditional MSP engagement, certain categories of work — operating system upgrades, server rebuilds, ERP migrations, OneDrive / SharePoint data migrations, firewall replacements, new-site buildouts — would be quoted as Statements of Work at the $150/hr project rate, billed separately, and delivered outside the monthly support pool. Under BWH's contract, those hours were instead delivered by the same India + USA support pods as routine work, and logged against the monthly support stream. No separate proposal invoice was ever generated.

The net effect: BWH received $88,251 of project-rate deliverables without receiving $88,251 of project-rate invoices. The full life-of-contract breakdown, per project, is below.

|  | Savings by Project — at $150/hr Proposal Rate |
| --- | --- |

| Project | India hrs | USA hrs | Total hrs | Proposal cost @ $150/hr |
| --- | --- | --- | --- | --- |
| NewStar ERP upgrade & support | 125.21 | 63.05 | 188.26 | $28,239.00 |
| RMM / tooling install on new machines | 103.37 | 0.00 | 103.37 | $15,505.50 |
| Server / VM / ESXi / VMware upgrades | 79.16 | 8.39 | 87.55 | $13,132.50 |
| Windows 11 / PC refresh / laptop deploy | 13.77 | 52.18 | 65.95 | $9,892.50 |
| OneDrive / SharePoint data migration | 60.49 | 5.00 | 65.49 | $9,823.50 |
| Backup / Veeam / Replication projects | 31.39 | 2.00 | 33.39 | $5,008.50 |
| Firewall / VPN / Network buildout | 2.00 | 16.83 | 18.83 | $2,824.50 |
| File server / data migration | 8.50 | 5.00 | 13.50 | $2,025.00 |
| Security / EDR / SSL / MFA rollouts | 11.50 | 0.50 | 12.00 | $1,800.00 |
| TOTAL | 435.39 | 152.95 | 588.34 | $88,251.00 |

Every row above represents real, named deliverables found in the portal ticket record. Full ticket-level detail is available in the attached project-candidate-tickets.csv (588 rows, every one date-stamped, with requestor, role, and hours).

|  | Where the Labor Came From |
| --- | --- |

The contract's $150/hr proposal rate is the same whether the work is delivered from the India or USA pod. For BWH specifically, the India pod carried the majority of the project workload:

| 435.4 India Hours (74%) | 152.9 USA Hours (26%) | $65,308 India proposal value |
| --- | --- | --- |

A standard proposal SOW would not have discounted the India-delivered portion; the contract rate is flat. That is why 74% of the avoided-proposal value ($65,309) corresponds to India-delivered project hours that, in a traditional project-billing model, BWH would have been invoiced for at the same $150 rate as U.S. hours.

|  | What Each Project Actually Was |
| --- | --- |

NewStar ERP Upgrades — 188.26 hrs — $28,239

Multiple rounds of NewStar ERP upgrade work: the original 'NewStar upgrade project' thread (Nov 2023 → Feb 2024, 18+ hours), the 'Updating NewStar batches to 2023 version' work (Mar–Apr 2024), the 'NewStar upgrade needed' push in Aug 2024, and continuous NewStar configuration/login/integration support. Under a proposal model, each upgrade wave would have been a separate SOW.

RMM / Tooling Install on New Machines — 103.37 hrs — $15,505

Technijian Tools installation, MyRMM/ManageEngine agent provisioning, Passportal agent configuration, SNMP setup, and Network Detective scans across the BWH fleet. Typically scoped as 'new device onboarding' at ~1.5 hrs/device, this would normally be quoted per batch.

Server / VM / ESXi / VMware Upgrades — 87.55 hrs — $13,133

HP server refresh work, multiple ESXi host reboots, virtual-disk and snapshot consolidation on BWH-HQ-ESXI-01, and various VM rebuild/reconfigure efforts. Traditional MSPs scope VMware host maintenance as a project.

Windows 11 / PC Refresh / Laptop Deploy — 65.95 hrs — $9,893

Dedicated 'Brandywine Homes Windows 11 Upgrade' initiative, onsite new-PC configuration, preconfigured Dell computer deployment, plus named-user laptop builds (Nancy Hayden, Chris, Traci, and others).

OneDrive / SharePoint Data Migration — 65.49 hrs — $9,824

'Projects folder migration to OneDrive' (16.3 hrs, Sept 2023) and 'Share folder migration to OneDrive' (14.8 hrs, Sept 2023) were the core of this work — a classic data-migration SOW. Additional ongoing OneDrive sync and configuration troubleshooting followed.

Backup / Veeam / Replication Projects — 33.39 hrs — $5,009

QNAP firmware upgrade, Loaner QNAP configuration, Veeam backup and replication rebuild/configuration work, and Datto server setup tasks.

Firewall / VPN / Network Buildout — 18.83 hrs — $2,825

New firewall install at BWH-HQ in September 2025, BWH VPN infrastructure updates, and related network reconfiguration.

File Server / Data Migration — 13.50 hrs — $2,025

Dedicated file-server migration work and Datto workplace configuration.

Security / EDR / SSL / MFA Rollouts — 12.00 hrs — $1,800

SSL certificate updates and renewals on BWH infrastructure, plus EDR/security tool configuration work.

|  | How the Full 4,050 Hours Breaks Down |
| --- | --- |

For complete transparency, below is the full categorization of all 4,050.10 hours delivered. The 588 project hours represent only 14.5% of total hours — the remaining 85% was routine monthly support, correctly covered under the existing allocation.

| Work Type | Hours | % of Total | Description |
| --- | --- | --- | --- |
| Routine monthly-support work | 2,466 | 60.9% | Patching, AV, agent updates, monitoring alerts, user support |
| Project-style work (SOW candidates) | 588 | 14.5% | Absorbed — see per-project table |
| Short ad-hoc / uncategorized tickets | 996 | 24.6% | Long-tail routine support |
| TOTAL | 4,050 | 100% |  |

|  | Bottom Line for BWH |
| --- | --- |

The 4,050 hours delivered over 36 months may sound like a large number in isolation, but it breaks down cleanly:

Operationally routine: An average of ~112 hours of IT work per month — consistent with a ~40-seat environment running full monitoring, patching, EDR, backup, and end-user support stacks.

Project-type deliverables: Delivered and billed entirely through monthly support at no extra project charge — instead of the $88,251 in separate proposal invoices this work would have generated at the contract's $150/hr rate.

Direct savings: $88,251 The structure of BWH's contract kept these upgrades, migrations, and deployments inside the monthly fee instead of adding them on top.

Going forward, Technijian is glad to formalize which kinds of work fall under monthly support vs. warrant separate SOWs, so there is no confusion about where each category of work is priced and billed. We appreciate BWH's partnership and welcome the opportunity to walk through this report together.

Prepared by Technijian — Account Management

18 Technology Dr., Ste 141, Irvine, CA 92618

949.379.8500  |  technijian.com